September 24, 2026	Almor Proposal No.: [Proposal Number]

Client Name
Client Address
Client City, Province
Postal Code

Attention: Client Contact | client@example.com

Re:	Request for Proposal for Geotechnical Services

Project Name
Project Location

# Introduction

At the request of the Client, Almor Testing Services Ltd. (Almor) is pleased to provide this proposal for geotechnical engineering services for the above-noted project.

# Scope of Work and Cost Summary

## Scope of Work

### Geotechnical Field Program

The purpose of the geotechnical program is to provide geotechnical investigation services as input for the construction of the proposed multi-family residential development. Based on information supplied by the Client, Almor provides the following estimated cost to perform the geotechnical assessment and any additional work directed by the Client will constitute a change in the scope of work.  The geotechnical field program could be initiated within two weeks subject to rig availability and locates, subsequent to authorization. The estimated costs do not include environmental considerations of the development.  The field program will include geotechnical boreholes advanced using a track mounted solid stem auger drilling rig. It is our understanding access and clearing, if required, to the boreholes is suitable for a track mounted drilling rig and will be provided by the client as this work is outside the scope of our proposal.  The proposed scope of work for this project includes:

- A review of available background geological and geotechnical information.

- Coring through existing pavement will be completed, where required, to facilitate access for geotechnical drilling.

- Field examination of the proposed building site area and drilling/sampling of five (5) boreholes, with four (4) boreholes drilled to a minimum depth of 6.0 meters and one (1) borehole drilled to a minimum depth of 9.0 meters below existing grade, refusal, or to depths sufficient to establish subsurface conditions, whichever is the least. The location of the boreholes will be determined based on access and utility considerations.

- Detailed logging of the soil stratigraphy, bedrock conditions and groundwater conditions encountered during drilling, based on logging procedures in accordance with the Modified Unified Soil Classification System (MUSCS) found in the Canadian Foundation Engineering Manual (CFEM) and applicable ASTM standards.

- Perform in-situ soil consistency tests (i.e. SPT) at 1.5m intervals, if soil conditions are favourable. Pocket penetrometer tests will be conducted in the field where possible.

- Collection of suitable soil samples for laboratory testing. Laboratory testing on selected samples to assist with the determination of engineering properties. The actual tests conducted will be a function of the soil conditions encountered.

- Installation of 25 mm diameter standpipe piezometers in all boreholes, backfilled with cuttings and capped with bentonite. Groundwater readings will be taken at the end of drilling and during one follow-up visit two weeks after the field program.

- Each of the completed boreholes shall be surveyed in the field using a medium precision handheld GPS (+/- 10 m) to obtain UTM northing, eastings and approximate elevations. If precision surveying is required, this work will be provided by others and is outside the scope of our proposal.

- Preparation of a summary engineering report which describes the work performed, presents the findings, and evaluates the geotechnical feasibility of constructing the proposed development.

All work will be overseen by qualified and experienced Almor field staff who will log the soil and groundwater conditions encountered during the drilling program and collect suitable soil samples. Following the field work, the samples will be returned to our office for review, and submission to Almor’s laboratory for standard index testing. Almor understands the importance of environmental stewardship at the site locations and shall minimize the impact from drilling. We have assumed that all drill cuttings can be returned to the boreholes or scattered around the boreholes at surface.

### Cost of Geotechnical Services

Based on the information provided by the Client, Almor provides the following estimated cost to complete the proposed scope of work for the proposed multi-family residential development.

| Item | Description | Unit | Est. | Rate | Total |
| --- | --- | --- | --- | --- | --- |
| Preliminary Work / Meetings |  |  |  |  |  |
| Intermediate Professional | Procurement, utility locates, and background review | hr | 3 | $185.00 | $555.00 |
|  |  |  |  | Subtotal | $555.00 |
| Field Program |  |  |  |  |  |
| Coring | Coring contractor | LS | 1 | $500.00 | $500.00 |
| Drilling Contractor | Mobilization/demobilization and on-site drilling | hr | 8 | $325.00 | $2,600.00 |
| Drilling Consumables | PVC pipe, bentonite, etc. | LS | 1 | $350.00 | $350.00 |
| Locate Contractor | Secondary utility clearance | hr | 2 | $225.00 | $450.00 |
| Engineering Field Personnel | Logging and sampling | hr | 8 | $135.00 | $1,080.00 |
| Field Personnel | Groundwater level measurements | hr | 1.5 | $115.00 | $172.50 |
|  |  |  |  | Subtotal | $5,152.50 |
| Laboratory Testing Program |  |  |  |  |  |
| Moisture Content Tests | ASTM D2216 | Ea | 42 | $8.25 | $346.50 |
| Atterberg Limits | ASTM D4318 | Ea | 2 | $225.00 | $450.00 |
| Hydrometer Analysis | ASTM D7928 | Ea | 1 | $275.00 | $275.00 |
| Organic Content Tests |  | Ea | 2 | $70.00 | $140.00 |
| Sulphate Content Tests |  | Ea | 5 | $65.00 | $325.00 |
|  |  |  |  | Subtotal | $1,536.50 |
| Engineering Analysis & Report Preparation |  |  |  |  |  |
| Junior Professional |  | hr | 12 | $135.00 | $1,620.00 |
| Intermediate Professional |  | hr | 2 | $185.00 | $370.00 |
| Senior Professional |  | hr | 2 | $250.00 | $500.00 |
|  |  |  |  | Subtotal | $2,490.00 |
|  |  |  |  | Estimated Cost | $9,734.00 |

The total estimated geotechnical engineering project services cost for this work is $9,734.00. The estimated cost includes all professional service fees, surcharges, associated fees and is valid for a period of 60 days from the date on the proposal. The estimated cost is based on the scope of work and assumptions described in this document and is exclusive of GST and any other applicable taxes. Invoices would be forwarded to the client monthly.

# Terms and Conditions

Attached to this proposal is Almor’s Standard Terms and Conditions including a Work Authorization form. Acceptance of this proposal constitutes an acceptance of Almor’s Standard Terms and Conditions. Please initial the attached Standard Terms and Conditions document and complete the Work Authorization form. We require both documents completed prior to project initiation. Almor will not exceed the estimated cost without prior client approval.

# Closure

Almor is very interested in being part of the design team for this project. We feel that our experience and strong geotechnical and materials engineering background will be an asset to the successful design and construction of the proposed multi-family residential building.

Thank you for the opportunity; we trust this proposal meets your needs. If you have any questions or wish to discuss this proposal further, please contact the undersigned. We look forward to working with you.

Respectfully Submitted,

ALMOR TESTING SERVICES LTD.

Prepared by							Reviewed By

Steven Lai 					 	           Abdul Alemi, P.Eng.

Engineer In Training				                       Project Engineer

Proposal identifier